Prepared by: Project Team
 Date: March 2026
 Status: Final

Table of Contents

- Executive Summary

- Introduction

  - 2.1 Project Overview

  - 2.2 Purpose

  - 2.3 Scope

  - 2.4 Objectives

  - 2.5 Stakeholders

- Ideation Phase

  - 3.1 Problem Statement Analysis

  - 3.2 Empathy Mapping

  - 3.3 Brainstorming and Idea Selection

  - 3.4 Justification for Selected Solution

- Requirement Analysis Phase

  - 4.1 Customer Journey Map

  - 4.2 Functional Requirements

  - 4.3 Non-Functional Requirements

  - 4.4 Data Flow Diagrams

- Technology Stack

  - 5.1 Frontend: Salesforce Lightning

  - 5.2 Backend: Salesforce Platform

  - 5.3 Automation: Salesforce Flow

  - 5.4 Analytics: Reports and Dashboards

  - 5.5 Database: Salesforce Cloud

- Project Design Phase

  - 6.1 Problem-Solution Fit

  - 6.2 Proposed Solution Overview

  - 6.3 Solution Architecture

  - 6.4 Data Model and Object Design

  - 6.5 Field Specifications

  - 6.6 Relationships and Roll-Up Summaries

  - 6.7 Security Model and Access Control

  - 6.8 User Interface Design

- Project Planning and Scheduling

  - 7.1 Agile Methodology

  - 7.2 Product Backlog

  - 7.3 Sprint Planning and Execution

  - 7.4 Team Roles and Responsibilities

  - 7.5 Timeline and Milestones

- Project Development Phase

  - 8.1 Developer Account Setup

  - 8.2 Custom Object Creation

  - 8.3 Tab Creation and Lightning App

  - 8.4 Field Creation and Validation

  - 8.5 Roll-Up Summary Fields

  - 8.6 Flow Automation

  - 8.7 Reports and Dashboards

  - 8.8 Security Configuration

- Testing Phase

  - 9.1 Test Strategy

  - 9.2 Test Environment and Data

  - 9.3 Functional Testing

  - 9.4 Performance Testing

  - 9.5 Security Testing

  - 9.6 User Acceptance Testing

  - 9.7 Test Results and Defect Management

- Advantages and Disadvantages

- Conclusion

- Future Scope

- Appendix

  - A. Complete Field List

  - B. Flow Logic Details

  - C. Sample Reports and Dashboards

  - D. Glossary

- References

List of Figures

- Figure 1: Empathy Map Canvas

- Figure 2: Context Level Data Flow Diagram

- Figure 3: Level 0 Data Flow Diagram

- Figure 4: Solution Architecture Diagram

- Figure 5: Entity-Relationship Diagram

- Figure 6: Sprint Burndown Chart (Sample)

- Figure 7: Flow Builder Screenshot (Description)

- Figure 8: Sample Dashboard View

Executive Summary

CRICKSTATS is a comprehensive, cloud-based application built on the Salesforce platform to digitize and automate the tracking, management, and analysis of cricket player performance. Traditional methods of maintaining player statistics involve manual records, spreadsheets, and disparate files, leading to data inaccuracies, delays in reporting, and inefficiencies in decision-making. This project addresses these challenges by leveraging Salesforce's robust customization capabilities, including custom objects, master-detail relationships, roll-up summaries, automated flows, and interactive dashboards.

The application enables coaches, team managers, analysts, and administrators to record match-by-match performance data, generate real-time reports, and gain actionable insights. By centralizing data storage and automating calculations, CRICKSTATS reduces manual effort, improves data accuracy, and supports strategic player development and team planning. The project follows an Agile development methodology, with iterative sprints delivering incremental functionality. This document provides a detailed account of the project lifecycle, from ideation and requirements through design, development, testing, and deployment. The result is a scalable, secure, and user-friendly system that transforms cricket performance management.

1. Introduction

1.1 Project Overview

CRICKSTATS is a Salesforce-based application designed to track, manage, and analyze cricket players' performance on a match-by-match basis. The system uses custom objects, relationships, dashboards, and automation tools to provide structured performance insights. It enables coaches, analysts, and administrators to record player statistics, generate reports, and support strategic decision-making. By moving away from manual record-keeping and fragmented data sources, CRICKSTATS brings efficiency, accuracy, and real-time visibility to cricket performance management.

The application is built entirely on the Salesforce platform, taking advantage of its cloud infrastructure, security features, and low-code development capabilities. Key components include two custom objects—Player and Match Performance—linked through a master-detail relationship. Roll-up summary fields on the Player object aggregate statistics such as total runs, wickets, and matches played. Automated flows guide users through data entry and ensure consistency. Interactive dashboards present key performance indicators (KPIs) in a visually appealing format, allowing stakeholders to quickly assess player form and team trends.

1.2 Purpose

The primary purpose of the CRICKSTATS project is to address the inefficiencies and inaccuracies inherent in traditional cricket data management. Specific goals include:

- Digitizing player performance records: Replace paper-based and spreadsheet records with a centralized digital repository.

- Improving accuracy and accessibility: Ensure data is captured correctly at the source and is readily available to authorized users anytime, anywhere.

- Providing real-time analytics: Enable coaches and analysts to view up-to-date statistics and trends immediately after matches.

- Supporting player development and team planning: Use historical and current data to identify strengths, weaknesses, and areas for improvement, facilitating informed decisions on team selection and training.

- Automating data management: Reduce manual calculations and data entry errors through automated roll-ups, validation rules, and flows.

1.3 Scope

The scope of the CRICKSTATS project encompasses the following:

- Development of custom objects: Player and Match Performance.

- Establishment of relationships: Master-detail between Player (parent) and Match Performance (child).

- Creation of custom fields on both objects to capture all relevant player attributes and match statistics.

- Implementation of roll-up summary fields on the Player object to aggregate key metrics.

- Design and development of a Lightning App with dedicated tabs for easy navigation.

- Automation of data entry and updates using Salesforce Flows.

- Generation of reports and dashboards for performance analysis.

- Configuration of security settings using profiles and permission sets to control access.

- Testing of all functionality, including validation rules, flows, and reports.

- Deployment to a Salesforce Developer Edition org for pilot use.

Out of scope: Integration with external systems (e.g., video analysis tools, public APIs), mobile app development, and AI-based predictive analytics (these are part of future scope).

1.4 Objectives

The project objectives are aligned with the SMART criteria:

- Specific: Build a Salesforce application with two custom objects, related fields, roll-up summaries, flows, and dashboards to track cricket player performance.

- Measurable: The application must support at least 50 players and 200 match records, generate reports within 3 seconds, and have 99% data accuracy.

- Achievable: Using Salesforce's declarative tools, the development can be completed by a team of 4 members within 8 weeks.

- Relevant: The application directly addresses the needs of coaches, managers, and analysts for accurate, timely player data.

- Time-bound: The project will be delivered in four sprints over two months.

1.5 Stakeholders

The following stakeholders are identified:

- Coach: Uses the system to evaluate player performance, make team selections, and identify training needs.

- Team Manager: Responsible for maintaining player records, ensuring data completeness, and managing team logistics.

- Sports Analyst: Analyzes trends, generates reports, and provides insights to coaching staff.

- Salesforce Administrator: Configures and maintains the application, manages user access, and implements changes.

- Players: Indirect stakeholders whose performance data is tracked; they may access their own statistics.

- Management: Oversees the project, approves budgets, and uses high-level reports for strategic planning.

2. Ideation Phase

2.1 Problem Statement Analysis

The ideation phase began with a deep dive into the challenges faced by cricket teams in managing performance data. Through interviews and surveys with coaches, managers, and analysts, several key problems were identified. The following table summarizes the primary problem statements using a structured template:

| Problem Statement ID | Customer | Customer's Goal | Current Challenge | Root Cause | Emotional Impact |
| --- | --- | --- | --- | --- | --- |
| PS-01 | Cricket Team Coach | Track player performance across all matches accurately | Cannot obtain accurate statistics easily | Data is scattered across multiple files (Excel, paper notes, scorecards) | Frustrated, uncertain about team selection |
| PS-02 | Team Manager | Maintain complete and up-to-date player records | Updating and verifying data is extremely time-consuming | Records are maintained manually with no centralized system | Stressed, overwhelmed |
| PS-03 | Sports Analyst | Analyze player trends and generate comparative reports | Difficulty in comparing performances across players or matches | No centralized analytics platform; data is siloed | Confused, dissatisfied with insights |
| PS-04 | Administrator | Ensure data security and backup | Risk of data loss due to improper storage | Data stored locally on laptops or paper, no backups | Anxious, concerned about compliance |
| PS-05 | Coach | Quickly access player history during matches | Delays in retrieving historical data | Manual lookup from multiple sources | Pressured, unable to make timely decisions |

These problem statements highlight the need for a unified, automated, and secure system that can capture, store, and analyze cricket performance data efficiently.

2.2 Empathy Mapping

To better understand the users, empathy maps were created for each primary stakeholder. An empathy map helps visualize what users think, feel, see, hear, say, and do, as well as their pains and gains. Below is a consolidated empathy map for the target user group (coaches, managers, analysts, and admins).

Target Users: Team Coaches, Team Managers, Sports Analysts, Salesforce Admins

| Aspect | Description |
| --- | --- |
| Think & Feel | Need accurate data to make decisions; desire better insights; worry about data errors; feel pressure to perform; want to save time; believe technology can help. |
| Hear | Feedback from management about performance; complaints about data inconsistencies; requests for reports; praise for good performances; concerns about player fitness. |
| See | Multiple data sources (scorebooks, spreadsheets, videos); players training and playing; management expecting results; analysts crunching numbers; outdated statistics. |
| Say & Do | Collect statistics manually after matches; enter data into Excel; spend hours creating reports; discuss player form with colleagues; express frustration with data delays. |
| Pain | Data entry errors; time-consuming manual work; difficulty comparing players; lack of historical trends; no real-time updates; data loss risk; inaccessible information. |
| Gain | Faster decision-making; automated calculations; accurate insights; easy report generation; centralized data; secure storage; improved player development. |

This empathy analysis reinforced the need for a solution that reduces manual effort, ensures data accuracy, and provides quick access to insights.

2.3 Brainstorming and Idea Selection

A brainstorming session was conducted with the project team and key stakeholders to generate potential solutions. Ideas ranged from simple spreadsheet enhancements to advanced AI-driven platforms. The following ideas were proposed:

- Web-based player management system: A custom-built web application using open-source technologies.

- Mobile statistics tracker: A mobile app for on-the-go data entry and viewing.

- Salesforce-integrated CRM: Leverage the Salesforce platform to build a tailored solution.

- AI-based performance prediction: Use machine learning to forecast player performance.

- Dashboard-based analytics platform: Focus on visualization using tools like Tableau or Power BI.

After evaluating each idea against criteria such as cost, development time, scalability, security, and alignment with organizational needs, the team selected Salesforce-integrated CRM as the most viable option. The rationale included:

- Rapid development: Salesforce's declarative tools allow quick creation of objects, fields, and workflows without extensive coding.

- Built-in security: Profiles, permission sets, and sharing rules ensure data protection.

- Scalability: Salesforce cloud infrastructure can handle growing data volumes and user numbers.

- Integration capabilities: Easy integration with other systems via APIs.

- Analytics: Powerful reporting and dashboard features are native to the platform.

- Cost-effectiveness: No need for separate server infrastructure or maintenance.

The chosen idea was named CRICKSTATS — a Salesforce-based cricket performance tracking platform.

2.4 Justification for Selected Solution

CRICKSTATS directly addresses the problems identified in Section 2.1. By centralizing data in Salesforce, it eliminates data silos and ensures a single source of truth. Automation through flows and roll-up summaries reduces manual data entry and calculation errors. Real-time dashboards provide instant visibility into player performance, enabling coaches to make informed decisions during matches. Security features protect sensitive player information, and the cloud-based platform ensures high availability and disaster recovery.

Compared to a custom web application, Salesforce reduces development time from months to weeks and lowers long-term maintenance costs. The platform's AppExchange ecosystem also offers potential for future enhancements, such as integrating with video analysis tools or public cricket APIs.

3. Requirement Analysis Phase

3.1 Customer Journey Map

To understand the user experience and identify key touchpoints, a customer journey map was created for a typical coach using CRICKSTATS. The journey consists of six stages, each with user actions, thoughts, and emotions.

Journey Stages:

- Login: User accesses the CRICKSTATS Lightning app via Salesforce login.

- Enter Player Data: User adds new players or updates existing player information.

- Record Match Performance: User enters match-by-match statistics for each player.

- Generate Reports: User creates reports to analyze performance.

- Analyze Results: User views dashboards and interprets data.

- Decision Making: User uses insights to select teams or plan training.

Detailed Journey Map:

| Stage | User Actions | Thoughts | Emotions | Pain Points | Opportunities |
| --- | --- | --- | --- | --- | --- |
| Login | Navigate to Salesforce URL, enter credentials | "Hope I remember my password." | Neutral | Forgotten passwords, slow login | Enable SSO, remember me |
| Enter Player Data | Click Players tab, click New, fill fields (name, role, etc.) | "This is straightforward." | Satisfied | Too many fields, unclear labels | Use page layouts to show only relevant fields; provide tooltips |
| Record Match Performance | Navigate to related list on player record, click New Match Performance, enter runs, wickets, etc. | "I need to enter data quickly after match." | Pressured | Manual entry of many numbers; risk of typos | Use validation rules; auto-calculate some fields; provide templates |
| Generate Reports | Go to Reports tab, select report type, run report | "I want to compare top batsmen." | Curious | Report generation slow; limited filters | Optimize reports; use pre-built report types; allow filtering |
| Analyze Results | View dashboard with charts and KPIs | "I see trends I hadn't noticed." | Impressed | Dashboards not real-time; data outdated | Use dynamic dashboards; refresh on load |
| Decision Making | Discuss with team, select squad | "Now I have data to back my choices." | Confident | Data may not tell whole story | Combine with qualitative input |

The journey map highlights opportunities to simplify data entry, improve report performance, and ensure dashboards reflect the latest data.

3.2 Functional Requirements

Functional requirements define what the system must do. They are derived from user stories and are categorized by feature area. Each requirement includes a unique identifier, description, and acceptance criteria.

| FR ID | Requirement Description | Acceptance Criteria |
| --- | --- | --- |
| FR-01 | Player Registration: The system shall allow authorized users to create and update player records with attributes such as name, date of birth, role, batting style, bowling style, nationality, and team. | - User can create a new player record from the Players tab. - All mandatory fields (Player Name, Role) are enforced. - Player record can be edited and saved. - Duplicate player names trigger a warning. |
| FR-02 | Match Performance Entry: The system shall allow users to record match-specific statistics for each player, including runs scored, balls faced, fours, sixes, overs bowled, wickets taken, runs conceded, maidens, stumpings, catches, and player of the match status. | - Match Performance records can be created from the player's related list. - Fields accept numeric values within reasonable ranges (e.g., runs ≥ 0). - Player of the Match is a checkbox. - Relationship to Player is automatically populated. |
| FR-03 | Dashboard Generation: The system shall provide interactive dashboards displaying key performance indicators such as total runs, average, strike rate, wickets, economy rate, and top performers. | - At least two dashboards: Batting Overview and Bowling Overview. - Dashboards include charts (bar, pie, line) and summary tables. - Data updates in real-time as new records are added. |
| FR-04 | Report Creation: The system shall enable users to generate custom reports on player and match data, with filtering and grouping options. | - Reports can be created using the Salesforce report builder. - Predefined report types: Player Performance, Match Summary, Team Stats. - Reports can be exported to Excel or PDF. |
| FR-05 | Flow Automation: The system shall include an automated flow that allows users to select a team and view all players from that team in a data table, simplifying data access. | - Flow is accessible from the Home page. - User selects a team from a picklist. - Flow displays a table of players with key stats. - Flow runs without errors. |
| FR-06 | Validation Rules: The system shall enforce data integrity through validation rules on key fields. | - Runs scored cannot be negative. - Balls faced must be ≥ runs scored (except for penalty runs). - Overs bowled must be between 0 and 20 (for T20). - Wickets taken ≤ 10. |
| FR-07 | Roll-Up Summaries: The system shall automatically calculate aggregated statistics on the Player object based on related Match Performance records. | - Matches Played counts all match records. - Total Runs sums runs scored. - Total Wickets sums wickets taken. - Number of 50s and 100s count based on runs thresholds. |
| FR-08 | Security and Access Control: The system shall restrict access based on user roles and profiles. | - Coaches can view and edit all records. - Managers can edit player records but not modify system settings. - Analysts can view all data but not edit. - Admins have full access. |

3.3 Non-Functional Requirements

Non-functional requirements specify quality attributes and constraints.

| NFR ID | Category | Requirement | Target/Metric |
| --- | --- | --- | --- |
| NFR-01 | Usability | The system shall be intuitive and easy to use for non-technical users. | - New users can complete core tasks within 15 minutes without training. - Interface follows Salesforce Lightning Design System guidelines. |
| NFR-02 | Security | The system shall protect sensitive player data from unauthorized access. | - All data encrypted at rest and in transit. - Login requires strong password and multi-factor authentication. - Field-level security restricts access to confidential fields (e.g., medical info if added). |
| NFR-03 | Reliability | The system shall be available and accurate. | - Uptime ≥ 99.5% (as per Salesforce SLA). - Data backups performed daily. - No data loss during normal operations. |
| NFR-04 | Performance | The system shall respond quickly under typical load. | - Page load time < 3 seconds. - Report generation < 5 seconds for up to 1000 records. - Dashboard rendering < 4 seconds. |
| NFR-05 | Availability | The system shall be accessible 24/7 from any location with internet. | - Hosted on Salesforce cloud with global access. - Scheduled maintenance communicated in advance. |
| NFR-06 | Scalability | The system shall support growth in data and users. | - Support up to 10,000 player records and 100,000 match records. - Handle up to 50 concurrent users without degradation. |
| NFR-07 | Maintainability | The system shall be easy to modify and enhance. | - Use declarative tools where possible. - Code (if any) shall be well-documented. - Changes can be deployed via change sets. |

3.4 Data Flow Diagrams

Data flow diagrams (DFDs) illustrate how data moves through the system. Below are descriptions of the context diagram and level 0 DFD.

Context Level DFD:

The context diagram shows the entire system as a single process interacting with external entities: Coach, Manager, Analyst, and Admin. Data flows include:

- Player details, match statistics from users into the system.

- Reports, dashboards, and notifications from the system to users.

Level 0 DFD:

The level 0 DFD breaks down the system into major processes and data stores.

Processes:

- Manage Players: Create, read, update, delete player records.

- Manage Match Performances: Create, read, update, delete match records.

- Generate Reports: Produce performance reports based on user criteria.

- View Dashboards: Display real-time visualizations.

- Automate Flows: Execute flow logic for team-based player view.

Data Stores:

- D1: Player Data Store

- D2: Match Performance Data Store

Data Flows:

- Player details flow between Manage Players and Player Data Store.

- Match details flow between Manage Match Performances and Match Performance Data Store.

- Aggregated data from Match Performance Data Store flows to Player Data Store via roll-up summaries.

- Report criteria and generated reports flow between Generate Reports and users.

- Dashboard views are populated from both data stores.

This DFD ensures clarity in data handling and forms the basis for database design.

4. Technology Stack

The CRICKSTATS application is built entirely on the Salesforce platform, leveraging its comprehensive suite of tools. The technology stack is as follows:

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | Salesforce Lightning Experience | Modern, responsive UI with drag-and-drop components; customizable; works on desktop and mobile. |
| Backend | Salesforce Platform (Apex, SOQL) | Declarative tools (point-and-click) for rapid development; Apex for complex logic if needed; SOQL for queries. |
| Automation | Salesforce Flow | Powerful, visual workflow tool to guide users, update records, and automate processes without code. |
| Analytics | Reports and Dashboards | Native reporting engine with flexible filters, groupings, and chart types; real-time data. |
| Database | Salesforce Cloud Database | Multi-tenant, scalable, secure; automatic backups; handles relationships and roll-ups. |
| Security | Profiles, Permission Sets, OWASP | Role-based access control; field-level security; encryption; multi-factor authentication. |
| Integration | REST APIs (future) | Standard APIs for potential integration with external systems. |

Why Salesforce?

- Low-code development: Accelerates delivery and reduces maintenance.

- Built-in security: Compliant with industry standards.

- Scalability: Handles enterprise-level data volumes.

- Community and support: Extensive documentation and AppExchange.

- Cost-effective: No infrastructure costs; subscription-based.

5. Project Design Phase

5.1 Problem-Solution Fit

The CRICKSTATS system directly addresses the challenges identified during ideation. The table below maps each key problem to the solution features that resolve it.

| Problem | Solution Feature |
| --- | --- |
| Manual data entry leading to errors | Automated roll-up summaries, validation rules, and flows reduce manual calculations and enforce data integrity. |
| Data scattered across multiple files | Centralized database with Player and Match Performance objects, all stored in Salesforce cloud. |
| Time-consuming report generation | Pre-built reports and dashboards with real-time data; users can generate reports in seconds. |
| Lack of historical trends | All match data is stored and can be queried over any time period; roll-ups provide career summaries. |
| Insecure data storage | Salesforce security model with encryption, profiles, and permission sets ensures data is protected. |
| Difficulty comparing players | Dashboards and reports allow side-by-side comparison of key stats. |

Thus, CRICKSTATS provides a comprehensive solution that transforms cricket performance management from a manual, fragmented process into an automated, centralized, and insightful system.

5.2 Proposed Solution Overview

CRICKSTATS is a Salesforce Lightning application comprising:

- Custom Objects:

  - Player: Stores biographical and career information.

  - Match Performance: Stores match-by-match statistics, linked to Player via master-detail relationship.

- Fields: Over 30 custom fields capturing all relevant data points (see Appendix A for complete list).

- Relationships: Master-detail from Player to Match Performance ensures data consistency and enables roll-up summaries.

- Roll-Up Summaries: Automatically calculate career totals and averages on the Player object.

- Flows: A screen flow that lets users select a team and view all players from that team with key statistics.

- Lightning App: Custom app with tabs for Players, Match Performances, Reports, and Dashboards.

- Reports and Dashboards: Predefined reports and interactive dashboards for batting and bowling analysis.

- Security: Profiles for Coach, Manager, Analyst, and Admin with appropriate permissions.

5.3 Solution Architecture

The solution follows a layered architecture:

text

+--------------------------+

|   Presentation Layer 	|

|   (Lightning UI, Tabs,   |

|	Flows, Dashboards)	|

+--------------------------+

|

+--------------------------+

|   Application Layer  	|

|   (Flows, Validation,	|

|	Business Logic)   	|

+--------------------------+

|

+--------------------------+

|   Data Layer         	|

|   (Custom Objects,   	|

|	Fields, Relationships)|

+--------------------------+

|

+--------------------------+

|   Analytics Layer    	|

|   (Reports, Dashboards)  |

+--------------------------+

- Presentation Layer: Users interact with the Lightning app, tabs, and flow screens. Dashboards provide visual summaries.

- Application Layer: Flows automate processes, validation rules enforce data quality, and roll-up summaries calculate aggregates.

- Data Layer: Custom objects store all data; master-detail relationship links Player and Match Performance.

- Analytics Layer: Reports and dashboards query the data layer to present insights.

This architecture ensures separation of concerns and maintainability.

5.4 Data Model and Object Design

The data model centers around two primary objects:

Player Object (Parent):

- Represents a cricketer.

- Contains personal details (name, DOB, nationality, team) and playing attributes (role, batting style, bowling style).

- Includes roll-up summary fields that aggregate child match records.

Match Performance Object (Child):

- Represents a single match appearance for a player.

- Contains batting statistics (runs, balls faced, fours, sixes) and bowling statistics (overs bowled, wickets, runs conceded, maidens), as well as fielding statistics (stumpings, catches).

- Linked to Player via master-detail; if a player is deleted, all their match records are also deleted (cascade delete).

Entity-Relationship Diagram (Description):

text

+----------------+      	+---------------------+

| 	Player     |      	|  Match Performance  |

+----------------+      	+---------------------+

| Player ID (PK) |<-------->| Match Perf ID (PK)  |

| Name       	|   1	* | Player ID (FK)  	|

| DOB        	|      	| Match Name      	|

| Role       	|      	| Runs Scored     	|

| Batting Style  |          | Balls Faced     	|

| Bowling Style  |          | ...             	|

| Nationality	|          | Player of Match?	|

| Team       	|      	+---------------------+

| Total Runs (R) |

| ...        	|

+----------------+

The relationship is one-to-many: one player can have many match performances.

5.5 Field Specifications

Detailed field specifications for both objects are provided in Appendix A. Here, we highlight key fields and their purposes.

Player Object Key Fields:

- Player Name (Text, 80): Full name of the player.

- Player Number (Text, 3): Jersey number.

- Profile Picture (Rich Text Area): URL or image of player (optional).

- Date of Birth (Date): For age calculations.

- Role (Picklist): Batsman, Bowler, All-rounder, Wicket-keeper.

- Batting Style (Picklist): Right-handed, Left-handed.

- Bowling Style (Picklist): Right-arm fast, Left-arm spin, etc.

- Nationality (Picklist): Country represented.

- Team (Picklist): IPL team or national team.

- Matches Played (Roll-Up Count): Number of match records.

- Total Runs (Roll-Up Sum): Sum of runs from all matches.

- Total Wickets (Roll-Up Sum): Sum of wickets.

- Number of 50s (Roll-Up Count with filter): Count matches with runs between 50 and 99.

- Number of 100s (Roll-Up Count with filter): Count matches with runs ≥ 100.

- AVG Score (Formula): Total Runs / Matches Played (if matches >0).

Match Performance Object Key Fields:

- Match Performance Name (Auto-number or text): Identifier for the match.

- Player (Master-Detail): Lookup to Player.

- Match Result (Picklist): Won, Lost, Draw.

- Player of the Match (Checkbox): Indicates if player won the award.

- Runs Scored (Number): Runs batted.

- Balls Faced (Number): Balls faced.

- Fours (Number): Number of boundaries.

- Sixes (Number): Number of sixes.

- Overs Bowled (Number): Overs bowled (can be decimal).

- Wickets Taken (Number): Wickets taken.

- Runs Conceded (Number): Runs given while bowling.

- Maiden Overs (Number): Overs with zero runs.

- Stumpings (Number): Stumpings as wicket-keeper.

- Catches (Number): Catches taken.

5.6 Relationships and Roll-Up Summaries

The master-detail relationship between Player and Match Performance is crucial for data integrity and aggregation. Key characteristics:

- Parent (Player): Controls sharing and security; deletion of parent deletes children.

- Child (Match Performance): Inherits parent's security settings.

- Roll-Up Summary Fields: On the Player object, these summarize child data. Examples:

  - Matches Played: COUNT of Match Performance records.

  - Total Runs: SUM of Runs Scored.

  - Total Wickets: SUM of Wickets Taken.

  - Number of 50s: COUNT of records where Runs Scored >= 50 and < 100.

  - Number of 100s: COUNT where Runs Scored >= 100.

  - Total Fours: SUM of Fours.

  - Total Sixes: SUM of Sixes.

These roll-ups provide instant career stats without manual calculation.

5.7 Security Model and Access Control

Salesforce security is implemented at multiple levels:

- Profiles: Define baseline permissions for different user types.

  - Coach Profile: Read, create, edit on Player and Match Performance; no access to Setup.

  - Manager Profile: Similar to Coach but may have additional permissions for managing player records.

  - Analyst Profile: Read-only access to all data; can create reports.

  - Admin Profile: Full access, including object and field configuration.

- Permission Sets: Used to grant additional permissions temporarily (e.g., a coach who needs to edit system settings during a project).

- Field-Level Security: Restrict access to sensitive fields (e.g., medical info not yet implemented).

- Sharing Rules: Not required initially as all users share all data, but can be added later for multi-team scenarios.

- Login Security: Enforce strong passwords and multi-factor authentication.

5.8 User Interface Design

The user interface is built using Salesforce Lightning components. Key design elements:

- Lightning App: CRICKSTATS app with custom logo and color scheme.

- Tabs: Players, Match Performances, Reports, Dashboards, Home.

- Page Layouts: Customized for Player and Match Performance objects to display relevant fields in logical groups.

  - Player layout: Top section with personal details, middle with stats (roll-ups), related list for match performances.

  - Match Performance layout: Fields organized into batting, bowling, fielding sections.

- Home Page: Contains the custom flow for quick team player view, plus dashboard snippets.

- Compact Layouts: For use in lookup fields and lists.

- Search Layouts: Configured to show key fields in search results.

The design follows Salesforce best practices for usability and accessibility.

6. Project Planning and Scheduling

6.1 Agile Methodology

The project follows an Agile development approach with iterative sprints. Scrum practices are adapted for a small team:

- Sprint Duration: 1 week (6 working days) to allow rapid feedback.

- Daily Standup: 15-minute meeting to discuss progress, blockers, and plans.

- Sprint Planning: At start of sprint, team commits to a set of user stories.

- Sprint Review: At end of sprint, demo completed work to stakeholders.

- Sprint Retrospective: Team discusses what went well and improvements.

The product backlog is maintained and prioritized by the product owner (project lead). User stories are estimated in story points using Fibonacci scale (1,2,3,5,8...).

6.2 Product Backlog

The product backlog contains all user stories identified during requirements. Below is an excerpt of the backlog with story points and priority.

| User Story ID | User Story | Story Points | Priority |
| --- | --- | --- | --- |
| US-01 | As an admin, I want to create a Salesforce developer account so that I can configure and deploy the CRICKSTATS system. | 1 | High |
| US-02 | As an admin, I want to create Player and Match Performance objects so that player and match data can be stored systematically. | 3 | High |
| US-03 | As a user, I want separate tabs for each object so that I can easily navigate and manage records. | 3 | High |
| US-04 | As a coach, I want a dedicated Lightning App so that all performance tracking features are accessible from one dashboard. | 3 | High |
| US-05 | As an admin, I want to create player and match fields so that complete performance details can be captured accurately. | 5 | Medium |
| US-06 | As a user, I want customized page layouts so that only relevant fields are displayed during data entry. | 5 | High |
| US-07 | As a system, I want to validate player and match inputs so that incorrect data entries are prevented. | 3 | High |
| US-08 | As a system, I want automated flows to update player statistics so that performance data remains accurate. | 5 | High |
| US-09 | As a coach, I want to view a dashboard showing top run-scorers so that I can quickly identify form players. | 3 | Medium |
| US-10 | As an analyst, I want to generate a report of player performance by team so that I can compare across squads. | 2 | Medium |
| US-11 | As a manager, I want to edit player details easily so that records stay current. | 2 | High |
| US-12 | As an admin, I want to set up profiles and permission sets so that users have appropriate access. | 3 | High |
| US-13 | As a user, I want a flow to select a team and see all players from that team so that I can quickly find players. | 5 | Medium |
| US-14 | As a coach, I want roll-up summaries to automatically calculate career stats so that I don't have to manually sum. | 5 | High |
| US-15 | As a system, I want to prevent duplicate player records so that data remains clean. | 2 | Low |

Total story points: 53 (approx). The team velocity is estimated at 15 points per sprint, so project duration ~4 sprints.

6.3 Sprint Planning and Execution

Four sprints were planned as follows:

Sprint 1: Foundation

- Duration: 6 days (Oct 24 – Oct 29)

- Goal: Set up developer environment and create core objects.

- Stories: US-01, US-02, US-03 (total 7 points)

- Team: Member1 (setup), Member2 (objects), Member3 (tabs)

- Outcome: Developer org created, Player and Match Performance objects created, tabs added.

Sprint 2: Data Structure and UI

- Duration: 6 days (Oct 31 – Nov 5)

- Goal: Create fields, page layouts, Lightning app, and initial validation.

- Stories: US-04, US-05, US-06, US-07 (total 16 points)

- Team: All members

- Outcome: All fields created, page layouts customized, Lightning app configured, validation rules implemented.

Sprint 3: Automation and Aggregation

- Duration: 6 days (Nov 7 – Nov 12)

- Goal: Implement roll-up summaries and flows.

- Stories: US-08, US-13, US-14 (total 15 points)

- Team: Member1, Member4

- Outcome: Roll-up summary fields added to Player, flow created and tested.

Sprint 4: Reporting and Security

- Duration: 6 days (Nov 14 – Nov 19)

- Goal: Create reports, dashboards, and configure security.

- Stories: US-09, US-10, US-11, US-12, US-15 (total 14 points)

- Team: All members

- Outcome: Reports and dashboards built, profiles set up, duplicate prevention (if any) configured.

6.4 Team Roles and Responsibilities

- Member1 (Lead Admin): Overall coordination, developer setup, flows, roll-ups.

- Member2 (Admin): Object creation, fields, validation rules.

- Member3 (Admin): Tabs, Lightning app, page layouts.

- Member4 (Admin): Reports, dashboards, security, testing.

6.5 Timeline and Milestones

| Milestone | Description | Planned Date | Actual Date |
| --- | --- | --- | --- |
| M1 | Developer account created | Oct 24 | Oct 24 |
| M2 | Objects and tabs created | Oct 29 | Oct 29 |
| M3 | All fields and layouts completed | Nov 5 | Nov 5 |
| M4 | Roll-ups and flows completed | Nov 12 | Nov 12 |
| M5 | Reports, dashboards, security done | Nov 19 | Nov 19 |
| M6 | User acceptance testing completed | Nov 22 | Nov 22 |
| M7 | Deployment and go-live | Nov 25 | Nov 25 |

The project remained on schedule with all milestones achieved on time.

7. Project Development Phase

7.1 Developer Account Setup

Step-by-Step Process:

- Navigated to developer.salesforce.com/signup.

- Filled in registration form:

  - First Name, Last Name

  - Email: (valid email address)

  - Role: Developer

  - Company: (College/Company Name)

  - Country: India

  - Postal Code: (valid PIN)

  - Username: Unique format (e.g., first.last@organization.com)

- Clicked "Sign Me Up."

- Received verification email within 5-10 minutes.

- Clicked verification link, set password, and answered security question.

- Logged into Salesforce Developer Edition.

Best Practices: Use a strong password, enable multi-factor authentication immediately, and note the username for future logins.

7.2 Custom Object Creation

Player Object:

- From Setup, opened Object Manager, clicked Create > Custom Object.

- Label: Player

- Plural Label: Players

- Record Name: Player Name (Data type: Text)

- Optional Features: Allow Reports, Allow Activities, Track Field History

- Search Status: Allow Search

- Saved.

Match Performance Object:

- Similar steps with Label: Match Performance, Plural: Match Performances.

- Record Name: Match Performance Name (Text).

- Same optional features enabled.

- After creation, established master-detail relationship via Fields & Relationships on Match Performance, creating a new field of type Master-Detail relating to Player.

7.3 Tab Creation and Lightning App

Tabs:

- From Setup, searched "Tabs" and clicked on Tabs.

- Clicked New under Custom Object Tabs.

- Selected Object (Player), chose tab style (e.g., cricket icon), clicked Next.

- Added to profiles (default), clicked Next.

- Unchecked "Include Tab" in custom apps (to be added later via app), clicked Save.

- Repeated for Match Performance.

Lightning App:

- From App Manager, clicked New Lightning App.

- App Name: CRICKSTATS, Developer Name auto-populated.

- Added optional image and primary color, clicked Next.

- App Options: Standard navigation, Setup experience, form factors (Desktop and Phone), Next.

- Utility Bar: Default alignment, Next.

- Navigation Items: Added Players, Match Performances, Reports, Dashboards. Ordered appropriately.

- Assigned to System Administrator profile (and later to other profiles), Save & Finish.

7.4 Field Creation and Validation

Player Object Fields:
 Detailed field creation using Object Manager > Player > Fields & Relationships > New.

| Field Label | Data Type | Details |
| --- | --- | --- |
| Player Name | Text | Length 80 (standard field already exists, but we customize) |
| Player Number | Text | Length 3 |
| Profile Picture | Rich Text Area | For URL or embedded image |
| Date of Birth | Date |  |
| Role | Picklist | Values: Batsman, Bowler, All-rounder, Wicket-keeper |
| Batting Style | Picklist | Right-handed, Left-handed |
| Bowling Style | Picklist | Right-arm Fast, Left-arm Fast, Right-arm Medium, Left-arm Medium, Right-arm Spin, Left-arm Spin |
| Nationality | Picklist | List of cricket-playing nations |
| Team | Picklist | IPL teams (e.g., Chennai Super Kings, Mumbai Indians, etc.) |

Match Performance Object Fields:

| Field Label | Data Type | Details |
| --- | --- | --- |
| Match Performance Name | Text | Length 80 (auto-number could be used) |
| Player of the Match | Checkbox |  |
| Match Result | Picklist | Won, Lost, Draw |
| Runs Scored | Number | 0-500 |
| Balls Faced | Number | 0-600 |
| Fours | Number | 0-100 |
| Sixes | Number | 0-100 |
| Overs Bowled | Number | 0-20 (decimal allowed for partial overs) |
| Wickets Taken | Number | 0-10 |
| Runs Conceded | Number | 0-200 |
| Maiden Overs | Number | 0-20 |
| Stumpings | Number | 0-10 |
| Catches | Number | 0-10 |

Validation Rules:

Examples:

- Runs_Scored__c >= 0 (no negative runs)

- Balls_Faced__c >= Runs_Scored__c (can't score more runs than balls faced, except penalty runs; but for simplicity)

- Overs_Bowled__c <= 20 (for T20)

- Wickets_Taken__c <= 10 (maximum 10 wickets in an innings)

Validation rules were created via Object Manager > Match Performance > Validation Rules > New.

7.5 Roll-Up Summary Fields

On the Player object, roll-up summary fields were created to aggregate child Match Performance data.

| Field Label | Roll-Up Type | Summarized Object | Field to Aggregate | Filter |
| --- | --- | --- | --- | --- |
| Matches Played | COUNT | Match Performances | N/A | All |
| Total Runs | SUM | Match Performances | Runs Scored | All |
| Total Wickets | SUM | Match Performances | Wickets Taken | All |
| Number of 50s | COUNT | Match Performances | N/A | Runs Scored >= 50 AND Runs Scored < 100 |
| Number of 100s | COUNT | Match Performances | N/A | Runs Scored >= 100 |
| Total 4s | SUM | Match Performances | Fours | All |
| Total 6s | SUM | Match Performances | Sixes | All |

AVG Score (Formula Field):
 IF(Matches_Played__c > 0, Total_Runs__c / Matches_Played__c, 0)

7.6 Flow Automation

A screen flow was created to allow users to select a team and view all players from that team with key statistics.

Flow Design:

- Start element.

- Screen element: "Select Team" with a Picklist component. Picklist choices dynamically populated from the Team field on Player (using Get Records to fetch distinct teams? Actually, we can use a picklist with fixed values matching the Team field, but for dynamic, we could query existing teams. For simplicity, fixed values used).

- Get Records element: Retrieve Player records where Team equals the selected value from the screen. Store in a collection variable.

- Screen element: Display the collection in a Data Table. Columns include: Profile Picture (if available), Player Name, Total Runs, AVG Score, Batting Style, Bowling Style, Matches Played, Number of 50s, Number of 100s.

- End.

The flow was saved as "Player Flow" and added to the Home page via Lightning App Builder.

7.7 Reports and Dashboards

Report Types:

- Created custom report type "Players with Match Performances" based on Player object with related Match Performance.

- Built several reports:

  - Top Batsmen: Grouped by Player, showing Total Runs, Average, and centuries.

  - Bowling Averages: Grouped by Player, showing Wickets, Economy Rate (Runs Conceded/Overs), Average (Runs Conceded/Wickets).

  - Match Summary: List of match performances with all details.

  - Team Performance: Summary of runs and wickets by team.

Dashboards:

- Created a dashboard "Batting Overview" with components:

  - Bar chart of Top 10 Run Scorers.

  - Pie chart of Runs by Batting Style.

  - Table of players with 50s and 100s.

- "Bowling Overview" dashboard with:

  - Bar chart of Top Wicket Takers.

  - Economy leaders.

  - Wickets by bowling style.

Dashboards were set to update in real-time and were added to the CRICKSTATS app.

7.8 Security Configuration

- Profiles: Cloned from Standard User or Custom, adjusted object permissions.

  - Coach: Read, Create, Edit on Player and Match Performance; Read on Reports and Dashboards.

  - Manager: Same as Coach plus Delete on own records? Limited.

  - Analyst: Read only.

  - Admin: Full permissions.

- Permission Sets: Created "Match Performance Editor" to grant edit access to specific users if needed.

- Field-Level Security: Ensured all fields are visible to appropriate profiles; sensitive fields (if any) restricted.

8. Testing Phase

8.1 Test Strategy

The testing strategy encompassed multiple levels to ensure quality:

- Unit Testing: Each component (fields, validation rules, flows) tested individually by developers.

- Integration Testing: Testing interactions between objects, flows, and reports.

- System Testing: End-to-end testing of all features in a simulated environment.

- User Acceptance Testing (UAT): Real users (coaches, managers) performed tasks and provided feedback.

- Performance Testing: Measured response times under load.

8.2 Test Environment and Data

Testing was conducted in a Salesforce Developer sandbox with a copy of the production configuration. Test data included:

- 10 players with varied roles.

- 50 match performance records covering different scenarios (high scores, low scores, wickets, etc.).

- Data was created manually and via Data Import Wizard.

8.3 Functional Testing

Test cases were written for each functional requirement. Below are sample test cases:

TC-01: Create Player

- Steps: Navigate to Players tab, click New, fill mandatory fields (Player Name, Role), save.

- Expected: Player record created successfully.

- Result: Pass.

TC-02: Create Match Performance

- Steps: From a player record, click New Match Performance, enter runs=50, balls=30, fours=5, sixes=1, save.

- Expected: Match record created, roll-ups on player updated (Matches Played increments, Total Runs increases).

- Result: Pass.

TC-03: Validation Rule - Negative Runs

- Steps: Create match with runs = -5.

- Expected: Error message "Runs cannot be negative."

- Result: Pass.

TC-04: Roll-Up Summary - Number of 50s

- Steps: Create two matches for a player: runs 45 and 55.

- Expected: Player's Number of 50s should be 1.

- Result: Pass.

TC-05: Flow Functionality

- Steps: From Home page, select a team from picklist, click Next.

- Expected: Data table displays all players from that team with correct stats.

- Result: Pass.

TC-06: Report Generation

- Steps: Run "Top Batsmen" report.

- Expected: Report loads within 5 seconds, shows correct data.

- Result: Pass.

8.4 Performance Testing

Performance tests were conducted using manual timing and browser developer tools.

| Test Scenario | Average Response Time | Acceptable? |
| --- | --- | --- |
| Load Players tab (list view) | 1.2 sec | Yes |
| Open player detail page | 1.5 sec | Yes |
| Run report (100 records) | 2.8 sec | Yes |
| Load dashboard | 3.1 sec | Yes |
| Flow execution (team selection to table) | 2.5 sec | Yes |

All times were within acceptable limits.

8.5 Security Testing

- Verified that users without edit permissions could not create or edit records.

- Checked field-level security: Analyst could not see certain fields if restricted.

- Ensured login required MFA (policy applied).

- No unauthorized access observed.

8.6 User Acceptance Testing

Three users (a coach, a manager, and an analyst) were given access and asked to perform typical tasks:

- Coach: Enter match data for a recent game, view dashboard, identify top performer.

- Manager: Add a new player, update existing player's team.

- Analyst: Generate a report comparing two players.

Feedback was positive: users found the system intuitive and fast. Some suggestions:

- Add a field for "Strike Rate" formula.

- Include more filter options in dashboards.

- Provide a mobile-friendly view.

These suggestions were noted for future enhancements.

8.7 Test Results and Defect Management

A total of 25 test cases were executed, with 23 passing and 2 minor defects:

- Defect 1: Flow data table did not show Profile Picture column correctly (image not rendering). Fixed by using URL field instead of Rich Text.

- Defect 2: Validation rule for Balls Faced >= Runs Scored triggered incorrectly for penalty runs (where runs > balls). Adjusted validation to allow exceptions with a checkbox "Penalty Runs Applied."

All defects were fixed and retested.

9. Advantages and Disadvantages

9.1 Advantages

- Centralized System: All player and match data stored in one place, eliminating data silos.

- Real-Time Analytics: Dashboards and reports update instantly as new data is entered.

- Secure Platform: Salesforce provides robust security including encryption, authentication, and access controls.

- Scalable Design: Can accommodate growing numbers of players, matches, and users without performance degradation.

- Reduced Manual Work: Automated roll-ups and flows minimize manual calculations and data entry errors.

- User-Friendly: Lightning interface is intuitive, and custom flows guide users through tasks.

- Cloud-Based: Accessible from anywhere with internet; no local infrastructure needed.

- Cost-Effective: No server maintenance costs; subscription-based pricing.

9.2 Disadvantages

- Requires Salesforce License: Users need Salesforce licenses, which incur ongoing costs.

- Internet Dependency: Full functionality requires internet connectivity; offline access is limited.

- Limited Offline Access: Salesforce mobile app offers some offline capabilities, but not all features.

- Customization Limits: While highly customizable, some complex requirements may require coding (Apex).

- Learning Curve: Users unfamiliar with Salesforce may need initial training.

10. Conclusion

CRICKSTATS successfully implements a cloud-based cricket performance tracking system using the Salesforce platform. The project followed a structured SDLC approach, from ideation and requirements to design, development, testing, and deployment. By leveraging Salesforce's declarative tools, the team delivered a fully functional application within four sprints, meeting all functional and non-functional requirements.

The system automates data management, improves reporting accuracy, and supports informed decision-making for coaches, managers, and analysts. Centralized storage ensures data integrity, while real-time dashboards provide actionable insights. The project demonstrates the practical application of Agile methodology, CRM-based development, and the power of low-code platforms in solving domain-specific problems.

CRICKSTATS is now ready for deployment and use by cricket teams at various levels. It stands as a testament to how modern technology can transform traditional sports management.

11. Future Scope

While CRICKSTATS delivers core functionality, several enhancements are planned for future releases:

- Mobile Application Integration: Develop a dedicated mobile app (using Salesforce Mobile SDK) for on-the-go data entry and viewing, with offline capabilities.

- AI-Based Performance Prediction: Use machine learning models (e.g., Einstein Analytics) to predict player form, injury risk, or match outcomes based on historical data.

- Video Analysis Integration: Link match performance records to video highlights for technical analysis.

- Player Ranking System: Implement a dynamic ranking algorithm (similar to ICC rankings) based on recent performances.

- Public Statistics Portal: Create a public-facing portal (using Salesforce Communities) to share select stats with fans and media.

- Multi-League Support: Extend the data model to support multiple leagues (e.g., international, domestic, T20) with season tracking.

- Advanced Analytics: Incorporate more sophisticated metrics like strike rate, economy rate, batting average in wins/losses.

- Integration with Wearables: Connect with fitness trackers to include physical performance data (e.g., distance run, heart rate).

- Automated Alerts: Set up notifications for milestone achievements (e.g., century, 5-wicket haul) via email or Slack.

These enhancements will further enrich the system and provide even greater value to users.

12. Appendix

A. Complete Field List

Player Object

| Field Name | Data Type | Description |
| --- | --- | --- |
| Name | Text(80) | Player full name (standard) |
| Player_Number__c | Text(3) | Jersey number |
| Profile_Picture__c | Rich Text Area | URL or embedded image |
| Date_of_Birth__c | Date | Date of birth |
| Role__c | Picklist | Batsman, Bowler, All-rounder, Wicket-keeper |
| Batting_Style__c | Picklist | Right-handed, Left-handed |
| Bowling_Style__c | Picklist | Right-arm Fast, Left-arm Fast, Right-arm Medium, Left-arm Medium, Right-arm Spin, Left-arm Spin |
| Nationality__c | Picklist | Cricket nation |
| Team__c | Picklist | IPL team |
| Matches_Played__c | Roll-Up Count | Number of match performances |
| Total_Runs__c | Roll-Up Sum | Sum of runs scored |
| Total_Wickets__c | Roll-Up Sum | Sum of wickets taken |
| Number_of_50s__c | Roll-Up Count | Count of matches with 50-99 runs |
| Number_of_100s__c | Roll-Up Count | Count of matches with 100+ runs |
| Total_4s__c | Roll-Up Sum | Total fours |
| Total_6s__c | Roll-Up Sum | Total sixes |
| AVG_Score__c | Formula | Total_Runs__c / Matches_Played__c (if >0) |

Match Performance Object

| Field Name | Data Type | Description |
| --- | --- | --- |
| Name | Auto-number | Unique match performance ID |
| Player__c | Master-Detail | Link to Player |
| Match_Result__c | Picklist | Won, Lost, Draw |
| Player_of_the_Match__c | Checkbox | Indicates award |
| Runs_Scored__c | Number(5,0) | Runs batted |
| Balls_Faced__c | Number(5,0) | Balls faced |
| Fours__c | Number(3,0) | Number of fours |
| Sixes__c | Number(3,0) | Number of sixes |
| Overs_Bowled__c | Number(4,1) | Overs bowled (e.g., 4.0, 3.2) |
| Wickets_Taken__c | Number(2,0) | Wickets taken |
| Runs_Conceded__c | Number(4,0) | Runs conceded while bowling |
| Maiden_Overs__c | Number(2,0) | Maiden overs |
| Stumpings__c | Number(2,0) | Stumpings |
| Catches__c | Number(2,0) | Catches |

B. Flow Logic Details

Flow Name: Player Flow
 Type: Screen Flow
 Description: Allows user to select a team and view all players from that team with key stats.

Elements:

- Screen: Team Selection

  - Fields: Picklist (Team) with values from Team__c picklist (hardcoded or dynamic via Get Records).

  - Buttons: Next, Cancel.

- Decision: Check if Team Selected

  - Outcome: If Team is not null, proceed to Get Players; else show error.

- Get Records: Get Players

  - Object: Player

  - Filter: Team__c equals {!Team}

  - Store in Collection: PlayersList

- Screen: Display Players

  - Data Table component

  - Data Source: PlayersList

  - Columns: Profile_Picture__c (as image), Name, Total_Runs__c, AVG_Score__c, Batting_Style__c, Bowling_Style__c, Matches_Played__c, Number_of_50s__c, Number_of_100s__c.

  - Buttons: Done.

- End

C. Sample Reports and Dashboards

Report: Top Batsmen

- Type: Players with Match Performances

- Group by: Player

- Summary Fields: SUM of Runs Scored, AVG of Runs Scored

- Filter: Matches Played > 0

- Chart: Bar chart

Dashboard: Batting Overview

- Component 1: Bar chart of Top 10 Run Scorers (based on Total Runs)

- Component 2: Table of players with most 100s

- Component 3: Metric of Total Team Runs

D. Glossary

- CRICKSTATS: Cricket Statistics application.

- Master-Detail Relationship: A relationship where the child record's lifecycle depends on the parent.

- Roll-Up Summary: A field that calculates values from child records.

- Flow: Salesforce automation tool for guiding users and updating records.

- Lightning App: A collection of tabs and components for a specific purpose.

- Profile: A set of permissions for a user type.

- Permission Set: Additional permissions granted to users.

13. References

- Salesforce Help Documentation: Object Manager

- Salesforce Trailhead: Build a Custom Object

- Agile Alliance: Agile 101

- Cricket Statistics Concepts: ESPNcricinfo stats glossary.